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Section 7 - Specific Conditions of Contract
The following Specific Conditions of Contract shall supplement the GCC. Whenever there is a conflict, the provisions herein shall prevail over those in the GCC.
Particular Conditions of Contract

	A. General

	GCC 1.1 (n)
	The Defects Liability Period is 365 days

	GCC 1.1 (r)
	The Employer is: Nepal Administrative Staff College (NASC)

                            Jawalakhel, Lalitpur, Nepal

	GCCs 1.1 (s) & 4.1 
	The Engineer is: M/S Sankalpa Construction and Consultancy Pvt. Ltd.
                           Hadigau, 5, Kathmandu

	GCC 1.1 (w)
	The Intended Completion Date for the whole of the Works shall be: 2073/12/15

	GCC 1.1 (dd)
	The Site is located at – Ward No.   of Jawalkhel, Lalitpur, Nepal - and is defined in Section 6 Supplementary Information

	GCC 1.1 (gg)
	The Start Date shall be: 2073/10/20 

	GCC 1.1 (kk)
	The Works consist of: As detailed in Section 5 Supplementary Information

	GCC 2.2
	Sectional Completions are:  None

	GCC 2.3(i)
	The following documents also form part of the Contract: None

	GCC 3.1 
	The language of the contract is: English 

The law that applies to the Contract is the law of: Nepal

	GCC 8.1
	Schedule of other contractors: None

	GCC 9.1
	Schedule of Key Personnel: As provided in Section 3 EQC 2.5

	GCC 13.1
	The minimum insurance amounts and deductibles shall be:

 (a)
For personal injury or death of the Contractor’s Employer’s and the Consultant’s Employees and others;

(i) Labour (Skilled & Unskilled): NRs. 200,000.00
(ii) Jr. Engineer and Technicians:  NRs. 500,000.00
(iii) Engineer and Manager Level: NRs. 1,000,000.00

	GCC 14.1
	Site Investigation Reports are: As provided in Section 5 “Supplementary Information”

	GCC 15.1
	The following shall be designed by the Contractor: Formworks, Scaffolding etc.

	GCC 21.1
	The Site Possession Date(s) shall be: 2073/10/20

	GCC 26.1
	Institution whose arbitration procedures shall be used:  Arbitration Act 2055, Nepal

	B. Time Control

	GCC 27.1
	The Contractor shall submit for approval a Program for the Works within 14 days from the date of the Letter of Acceptance.

	GCC 27.3
	The period between Program updates is 30 days.

	C. Quality Control

	GCC 35.1
	The Defects Liability Period is: 365 days.

	GCC 37.1
	The Bill of Quantities Shall contain items for the construction, installation, testing, and commissioning work to be done by the Contractor

	D. Cost Control

	GCC 46.1
	The currency of the Employer’s country is: Nepalese Rupees (NRs.)

	GCC 47.1
	The Contract is not subject to price adjustment in accordance with GCC Clause 47.

	GCC 48.1
	The proportion of payments retained is: 5 Percent

	GCC 49.1
	The liquidated damages for the whole of the Works are 0.05% per day. The maximum amount of liquidated damages for the whole of the Works is 10% of the final Contract Price.

	GCC 51.1
	The Advance Payments shall be: 30% of the Contract sum and shall be paid to the Contractor no later than15 days after the submission of acceptable Bank Guarantee in favor of NASC.

The advance payment will be adjusted as follows:

Deduction advance payment will be made in the final payment certificate after completion of work. The final payment will be made after deduction of advance payment and retention money. The bank guarantee presented by the contractor against the advance payment will be released within 15 days of from the final bill submitted by the engineer with the request to make payment. 

	GCC 52.1
	The Performance Security amount is 5 percent of the Contract Value




	E. Finishing the Contract

	GCC 58.1
	The date by which operating and maintenance manuals are required is 45 days from the date of Taking over of the site

	GCC 59.2 (g)
	The maximum number of days is: 60 days

	GCC 60.1
	The percentage to apply to the value of the work not completed, representing the Employer’s additional cost for completing the Works, is 125%


F.   Additional Clauses

	1. Engineer’s Duties and Authority
	1.1  The Engineer has obtained the specific approval of the Employer for taking    any of the following actions:

a.
Determining and recommending start date under General Conditions of Contract Clause 1;

b.
Recommending a Variation under General Conditions of Contract Clause 1, except in an emergency situation, as reasonably determined by the Engineer; emergency situation may be defined as the situation when protective measures must be taken for the safety of life or of the works or of adjoining property.

c.
Determining and recommending the extension of the intended Completion Date under General Conditions of Contract Clause 28;

d.
Certifying and recommending additional costs determined under General Conditions of Contract Clause 44;

	2. Deposit excavated material
	2.1
The Contractor shall not deposit excavated material on land in Government or private ownership except as directed by the Engineer in writing or by permission in writing of the authority responsible for such land in Government ownership, or of the owner or responsible representative of the owner of such land in private ownership, and only then in those places and under such conditions as the authority, owner or responsible representative may prescribe.


	3. Safety, Security and Protection of the Environment
	3.1    The Contractor shall, throughout the execution and completion of the works and the remedying of any defects therein:

a. Have full regard for the safety of all persons entitled to be upon the site and keep the site (so as the same is under his control) and the works (so far as the same are not completed or occupied by the Employer) in an orderly state appropriate to the avoidance of danger to such persons.

b. Provide and maintain at his own cost all lights, guards, fencing, warning signs and watching, when necessary or required by the Engineer or by any duly constituted authority, for the protection of the Works, for the safety and convenience of the public or others.

c. Take all reasonable steps to protect the environment on and off the site and to avoid damage or nuisance to persons or to property of the public or others resulting from pollution, noise or other causes arising as a consequence of his methods of operation

d. Any spoil or material removed from drains shall be disposed off to designated stable tipping areas as directed by the Engineer

e. Shall not use fuel wood as a means of heating during the processing or preparation of any materials forming part of the works.

f. The Engineer shall have the power to disallow any working practice or activity of the Contractor or direct that such practices or activities be modified should the Engineer consider, on the advice of the relevant Government Departments, that the practices or activities will be harmful to wildlife.

g. Provide on the Site such life saving apparatus as may be appropriate and an adequate and easily accessible first aid outfit or such outfits as may be required by any government ordinance, factory act, etc., subsequently published and amended from time to time.

	4. Value Added Tax
	4.1     The Contract is not exempted from value added tax. An amount specified in the schedule of taxes shall be paid by the Contractor in the concerned VAT office within time frame specified in VAT regulation.

	5. Income Taxes on Staff
	5.1     The Contractor’s staff, personal and labour will be liable to pay personal income taxes in Nepal in respect of their salaries and wages, as are chargeable under the laws and regulations for the time being in force, and the Contractor shall perform such duties in regard to such deductions as may be imposed on him by such laws and regulations.

	6. Duties, Taxes and Royalties
	6.1
Any element of royalty, duty or tax in the price of any goods including fuel oil, lubricating oil, cement, timber, iron and iron goods locally procured by the Contractor for the works shall be included in the Contract rates and prices and no reimbursement or payment in that respect shall be made to the Contractor.

	
	6.2
The Contractor shall familiarise himself with the rules and regulations of Nepal with regard to customs, duties, taxes, clearing of goods and equipment, immigration and the like, and it will be necessary for him to follow the required procedures regardless of the assistance as may be provided by the Employer wherever possible.

	
	6.3
The Contractor shall pay and shall not be entitled to the reimbursement of cost of extracting construction materials such as sand, stone/boulder, gravel, etc. from the river beds or quarries. Such prices will be levied by the local District Development Committee (DDC) as may be in force at the time. The Contractor, sub-contractor(s) employed directly by him and for whom he is responsible, will not be exempt from payment of royalties, taxes or other kinds of surcharges on these construction materials so extracted and paid for to the DDC.


NJS in association with Nepalconsult (P) Ltd., Nepal
April 2006, Kathmandu, Nepal

